MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

TUESDAY, AUGUST 6, 2024

The meeting to order by President Kramer at 8:30 a.m.

Members present: 	Kramer, Nettekoven, Van Eperen, Van Asten, Vander Heiden

Others Present:	Nancy Christensen, Administrative Assistant; Greg Baneck, Elly Magdanz, OC Land Conservation; Justin Keen, Cedar Corporation; Al Timm, Town of Osborn; Harlan Volkman; Brad Johnson; Bob Fox; Randy Schmidt, Clark Schabo

Review and approval of the minutes July 2, 2024 of meeting.  Vander Heiden moved, seconded by Van Eperen to approved the minutes of July 2, 2024 as presented.  Roll call:  5 aye.  Motion carried.

Public participation/comments – none

Land Conservation Department Report  - Greg Baneck reported that after the last Board meeting and the concerns that were brought up about the segment of drain from McCabe to Bain Sage and Sarah walked the section.  They found the site looks very good, lots of wetland habitat has been created.  There is more vegetation on the left bench than the right on the south end closest to McCabe Road.  Water has a flow path throughout the ditch.  Need to give the site some time and let it create it natural meandering channel (main) in the bottom.  Several wetland species of plants were seen, along with invasive plants – rag weed, cattails, and reed canary.  They recommend no additional proposed work on this section.  Let this section be for a few years and see what it does.  Let if form its own main meandering channel.  If more work is proposed in the future, it will most likely be to narrow the channel and for that we need to let if fill in a bit more.  It will also be observed as to what effect the construction of the two-stage upstream of this section will have on it.  For now, water is still flowing and it has a large water holding capacity.

Sarah Wichman is working on draft of inspection reports and they should be available in the next couple weeks.

Elly Magdanz is working on the profile for the Freedom extension from Farrell Road to JJ.  Most of the side slopes are 3 to 1 with 6 foot bottoms.  There are a couple of trees that need to be removed on the bottom end.  Silt needs to be removed on lower end.

Reports on Districts - Districts/Projects and work in progress reports – Annual Inspection Reports – not complete

Center Valley District – Lateral 1 Survey report, review revised lateral design –  Justin Keen, Cedar Corporation, presented the survey report of Lateral 1, Center Valley District.  The blue dashed line shown on the drawing indicates where BT2 had mapped the drainage ditch that was approved in 2002.  After the survey was completed, the grade indicates the flow of water with the red dashed line.  Calculations were ran on the red area in the field drainage swale is approximately 1.5 foot deep, 4 feet wide, would carry a 10 and 25 year storm.  Down stream there is a 18-24” culvert, so he would recommend staying with that size.  There is a ½ percent grade drop which is good.  The Board concurred to proceed with the map correction and hold a public hearing September 2, 2024.

Duck Creek District – Correction on district map – Harland Volkman/Jerry Stephani property – BT2 error, needs to be surveyed, LCD can compile the information needed for documentation to be submitted for the correction.

Duck Creek District - John Schmidt property legal drain revision – Randy Schmidt stated probate was final in June.  He is willing to sit down with Greg and John, Harland to work something out.  Randy will work with LCD to get plan to revise ditch plan as it is the beginning of a lateral.

Vandenbroek District – Thon property on CC to remove pine trees – Mike and Al will visit owner

Freedom District - Freedom Subdivision – Information was sent to McMahon.  Keen has reached out to them with information.

State Drainage Association Meeting will be in November.  ATCP 48 revisions have been delayed.  Subcommittee will be established to help review 48 and DNR redundancy.

OLD BUSINESS

- Duck Creek Annexation –Plans/profiles submitted to DATCP for review/approval on July 24, 2020 Center-Grand Chute District – August 1, 2024 DATCP approval letter received.  Need to verify boundary with land parcels, submit electronic file to DATCP

- Big Ring Storage – As-builts received, slope of site drainage – Justin will check with GC

- Center-Grand Chute Reassessment Study Update

4.      James VanCamp property – Property owner’s Attorney doing research

5.      Pierce Manufacturing – Center-Grand Chute District – Pending DATCP approval, no action from Grand Chute – take off agenda. Will remain as “pending” if it resurfaces

6.      USDA Grant Application Status Report – NRCS/DATCP is reviewing data they have received which will take 2 – 3 months to review for the next phase to begin, future meeting scheduled – meeting held minutes provided

7.      Freedom Drainage District – Extension of legal drain from County Road J to Farrell Road – Ditch design being evaluated by LCD for 2 stage ditch funding qualification; researching assessment steps – work in progress

8.      Andy Parker – Duck Creek Drainage District – Request for variance to allow planting of trees within 75’ corridor         setback – variance denied 5-7-24 – Legal Counsel letter sent, needs to respond by July 31, 2024.   8-6-24 Greg got a phone call from Andy.  Trees will be moved, when weather permits.

9.      McCarthy-Casaloma Tree Removal Project – Project is complete.  Final cost was $55,308 plus $4

10.    Freedom Drainage District – Changes or modifications to a formally established cross-section, grade profile or alignment of a district drain, Lateral 3, north of Greiner Road, west of State Rd 55 and east of State Rd 55, south of Co Road UU in the Town of Freedom.  Public Hearing held June 4 – Board & DATCP approval pending, submitted 7-26-24 – pending approval for archeological study

NEW BUSINESS

- Annual Meeting Schedule – try to keep dates the same as last year

2.       Adjourn into Closed Session - Motion to convene into Closed Session per WI State Statute 19.85(1)(c)

Considering employment, promotion, compensation or performance evaluation data of any public employee over which the governmental body has jurisdiction or exercises responsibility.  VanderHeiden moved, seconded by Nettekoven to go into closed session.  Roll call:  5 aye, 0 nay.  Motion carried.

Van Asten moved, seconded by Vander Heiden to re-convene into Open Session of the Outagamie County Drainage Board meeting.  Roll call:  5 aye, 0 nay.  Motion carried.

3.       Compensation of Administrative Assistant and Clerical staff for back up assistance

Van Asten moved, seconded by  Vander Heiden that effective August 6, 2024, the Administrative Assistant hourly rate be $30 per hour.  Roll call:  5 aye, 0 nay.  Motion carried.

Van Asten moved, seconded by Van Eperen that effective August 6, 2024, the Backup Administrative Assistant hourly rate by $20 per hour.  Roll call:  5 aye, 0 nay.  Motion carried.

Review of Invoices/Financial Report –  The annual insurance premium increased $30 for 2024-2025.

Schedule next meeting is Tuesday, September 3, 2024 at 8:30 a.m. at the Town of Osborn

Legal Drain Connection Applications Received:  none

Van Asten moved, seconded by VanderHeiden to adjourn at 9:56 a.m.

Respectfully submitted,

Nancy J. Christensen

Administrative Assistant