MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

TUESDAY, JULY 2, 2024

The meeting to order by President Kramer at 8:30 a.m.

Members present: 	Kramer, Nettekoven, Van Eperen, Van Asten, Vander Heiden

Others Present:	Nancy Christensen, Administrative Assistant; Greg Baneck, Sage Tanck, Sarah Kussow, OC Land Conservation; Justin Keen, Cedar Corporation; Al Timm, Town of Osborn; Harlan Volkman; Brad Johnson; Bob Fox; Matthew Wild, Alexa Wild, Scott Frelich – Haen Drive residents; Mark Lewin; Craig Van Handel

Review and approval of the minutes of May 28, 2024 and June 4, 2024 meeting.  Van Asten moved, seconded by Vander Heiden approved the minutes of May 28, 2024 as presented.  Roll call:  5 aye.  Motion carried.

Vander Heiden moved, seconded by Van Eperen to approved the minutes of June 4, 2024 as presented.  Roll call:  5 aye.  Motion carried.

Public participation/comments –Scott Froehlich and Matt Wild, Haen Drive, Kaukauna, would like want to install a fence within the corridor on their properties.  They were informed they will have to apply for a variance and appear before the Board.  Information will be forwarded to them.

Land Conservation Department Report

Greg Baneck reported the Center Grand Chute District was the only district left for annual inspections.  They are beginning to look at what areas need to be weed sprayed.  Reports will be compiled within the next couple weeks.

Reports on Districts - Districts/Projects and work in progress reports

Center Valley District – Lateral 1 - Survey status – Cedar Corporation completed survey on Thursday - report will be done for August meeting.

Sarah Kussow and Sage Tanck reported on the Apple AOC Grant (Freedom District) - All these projects are required to have archaeological survey done before construction:  Federal funds require archaeological study will be done when crops come off.  Cost is $12,000 to $17,000 for walking a grid.

-PRS design is nearly complete- VanAsten Rd, similar design is also planned for north of Cty Rd UU

-Freedom 2-stage west of Fox Valley Golf Club

GLRI Riparian Grant:

-Fox Streambank/Two-Stage (Freedom District)- currently going back and forth with DNR permitting needed- may need to modify plans based on final decisions from DNR

-McCabe to Vans Rd. (Oneida/Hobart District) – meeting update w/ Craig Vanhandel & options are moving forward use of    log vane deflectors are being considered.  Use a smaller bank, 8 to 1 slope, corridor won’t change much.  It was suggested that at some point McCabe Road to end of ditch needs to be cleaned out again.

Bovina-Black Creek – Blackmore Trail permit from DNR – working with Mike Duke/DNR on continuing permit

Bovina-Black Creek – Van Patten Road – culvert has hole in it by DNR property causing water to go into our district

Duck Creek District – Cell tower being proposed in the Town of Osborn, west of the Town Hall.

Kropp Road ¼ west of C culvert installed to access corridor.

Harland Volkman asked about John Schmidt property and when this was going to be repaired.  He is having issue with his tiles blowing out on his property due to the amount of rain we have been having.  LCD was working on the revision what needed to be completed.  Kramer will check and report back as to the status.

Freedom District – Fox Meadows Subdivision – proposed development in the Town of Freedom.  Located south of “S”.  This will have to come before the Drain Board and DATCP for approval and public hearing.

OLD BUSINESS

- Duck Creek Annexation –Plans/profiles submitted to DATCP for review/approval on July 24, 2020 Center-Grand Chute District – Bart Chapman reported plans are in order and verbal approval is in order.

- Big Ring Storage – As-builts received, slope of site drainage

- Center-Grand Chute Reassessment Study Update

4.      James VanCamp property – Property owner’s Attorney contacted Kramer to discuss issues – nothing more to report

5.      Pierce Manufacturing – Center-Grand Chute District – Pending DATCP approval, no action from Grand Chute

6.      USDA Grant Application Status Report – NRCS/DATCP is reviewing data they have received which will take 2 – 3 months to review for the next phase to begin, meeting scheduled for July 23 at the Town of Center in the p.m.

7.      Freedom Drainage District – Extension of legal drain from County Road J to Farrell Road – Ditch design being evaluated by LCD for 2 stage ditch funding qualification; researching assessment steps

8.      Andy Parker – Duck Creek Drainage District – Request for variance to allow planting of trees within 75’ corridor         setback – variance denied 5-7-24 – Legal Counsel letter sent, trees need to be removed and re-established vegetation by July 31, 2024.

9.      McCarthy-Casaloma Tree Removal Project – Status of project – L & L Clearing will be doing the bank restoration on time and material.  Started on July 1, 2024.

10.    Freedom Drainage District – Changes or modifications to a formally established cross-section, grade profile or alignment of a district drain, Lateral 3, north of Greiner Road, west of State Rd 55 and east of State Rd 55, south of Co Road UU in the Town of Freedom.  Public Hearing held June 4 – Board & DATCP approval pending

NEW BUSINESS - none

Review of Invoices/Financial Report –

The next meeting will be Tuesday, August 6, 2024 at 8:30 a.m. at the Town of Osborn.

Legal Drain Connection Applications Received:  none

Van Eperen moved, seconded by Vander Heiden to adjourn at 10:00 a.m.  Motion carried.

Respectfully submitted,

Nancy J. Christensen

Administrative Assistant