MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

TUESDAY, MAY 14, 2024

The meeting was called to order by President Kramer at 7:00 p.m.

Members present:  	Kramer, Van Eperen, Vander Heiden

Member absent:   	Nettekoven, Van Asten

Others Present: 	Nancy Christensen, Administrative Assistant; Fred Maas; Jeremy Shown; Adam Zeleske; Michael Lien, VP Timber Ridge Condo Association; Andrew Smet, Smet Construction; Lucas Vellema, L & L Clearing

President Kramer called the meeting to order at 7:00 p.m.  The members were introduced.  Lucas from L & L Clearing, the contractor that will be performing the tree clearing was also present.  A walk through was done about a week ago of the site.

Jason Van Eperen explained that trees mostly from 20 feet from top of bank and under brush will be cleared from both sides of the ditch.

Fred Maas - 3809 N Cripple Creek Dr, asked what was going to be done on the other side.  Also asked what was going to be done on his property when the trees are out, will dredging be done.   Will the branches be trimmed back if within the 20 feet?

Van Eperen – if the branches are within the 20 feet they will be trimmed back if they are in the way of the equipment

Van Eperen – the dredging will be done this year hopefully, weather permitting

Maas – Weeds will be sprayed, will the grass stay?

Van Eperen – yes, cattails and phragmites are sprayed but grass will stay, that stabilizes the bank

Question from floor – dredging will be done this summer?

Van Eperen – yes, that is the plan.  Trees will be removed, dredging will be done, ruts will be smoothened

Kramer – annual maintenance and inspections are done.  Normal maintenance is done on a regular basis.  We do come through with a UTV and general maintenance will be performed as required.

Jeremy Shown –  4800 West Coriscan Pine – moved in 2019, cutting down all trees in my back yard.  What state are you leaving it in?

Van Eperen – we will be leveling it off, establishing grass before fall, and making sure no washouts.

Shown – no stumps?

Lucas – everything will be ground flush, you will have fine wood chips.  You shouldn’t find anything sticking up

Shown – I’ve removed several trees myself already.

Van Eperen – did you plant little trees in there?

Shown – no I didn’t plant anything in there.  Is there additional costs to the property owners?

Van Eperen – No it’s all part of the dues paid in on the special assessments

Discussion was held on property lines/lots.

Lucas – its 20 feet from top of bank, property lines do not matter

Shown – by end of project, it should be done and level

Van Eperen – there are some spots in the ditch that need rip rap and re-enforcement

Shown – if its level and grass I’m fine with mowing, so you’re saying you are going to fix it once not keep coming back

Adam Zeleske –  5001 W Century Farm BL , Are you coming in with heavy equipment?

Lucas – I plan on hardly using your yard.  My goal is to stay off nice lawns.   If I need to go into your yard it will be one pass in, same pass out and will be cleaned up after.

Van Eperen – across the creek from you it needs rip rap

Mike Lien – 4605 Timber Row – very small portion to the west of Casaloma.  We have a concern with  dredging and the impact of potential of increase of water flow by bridge; issue with not being on the mailing list for the project.  (Christensen did verify all owners received the annual maintenance notice in February which includes dredging.)

Kramer stated flow should be the same as before dredging, we will be monitoring it and will take care of any issues.

Lien – Thanked and complimented the Board for resolving the water issues in the past.

Adam Zeleski – when they built their house, they had to stay at the grade where they are due to flood plain

Kramer – We are exempt from County Floodplain rules.  We are conscience of where spoils are placed.

Zeleski – Spoils can be hauled out too

Maas – Lot 4439 – will his be dredged?

Jason – In that area its more shaping, that is our goal.  Until trees are off we don’t exactly know

Lucas – Tree removal start June 3 – 10 days if everything goes well; not good  8 – 12 days

Kramer – anticipated start July-August for dredging

How is top of bank determined?  Determined by on-site viewing.

Statement from floor:  assuming this is by statute and its your job to get this done?  Kramer:  yes, this is more difficult due to urbanized area, generally we are working in an agricultural area.

Revised Design Ultimate Fusion

Revised plans were presented for review.  The biggest change is the berm is out of the 75 foot setback with the exception of a short area.  The berm is minimal, 1 foot high.  The project meets the requirements of the storm water guidance document.  There is a 2” discharge pipe to the road ditch from the pond.  The owner is responsible for maintaining the rain gardens and there are no wetland impacts.  The maintenance agreement is with the Village of Greenville.

Van Eperen moved, seconded by Vander Heiden to approved the revised site plan for Jeff Oswald/Ultimate Fusion Site Parcel #111085906 as presented.  Roll call: 3 aye; 2 absent.  Motion carried.

Van Eperen moved, seconded by Vander Heiden to adjourn at 8:14 p.m.

Respectfully submitted,

Nancy J. Christensen

Administrative Assistant