MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

TUESDAY, MAY 7, 2024

The meeting to order by President Kramer at 8:30 a.m.

Members present:  Kramer, Nettekoven, Van Eperen, Van Asten

Member absent:     Vander Heiden

Others Present: 	     Nancy Christensen, Administrative Assistant; Sage Tanck, Sarah Kussow, OC Land Conservation; Justin Keen, Cedar Corporation; Al Timm, Town of Osborn; Harlan Volkman; Brad Johnson; J Fred Husman; Mitch Bauer, Davel Engineering; Andy Smet; Greg Runnoe

Review and approve minutes of April 11, 2024 meeting

Van Asten moved, seconded by Van Eperen to approve the April 11, 2024 minutes as presented.  Roll call:  4 aye, 1 absent.  Motion carried.

Public participation/comments – no comments

Land Conservation Department Report – The Board asked that an inspection schedule be provided from LCD for the up-coming district annual inspections.

Sage Tanck and Sarah Kussow, LCD, contacted Bart Chapman at DATCP.  We discussed the use of log vanes/deflectors and toewood at the Fox SB section (Maloney to Greiner) and Oneida/Hobart Two-Stage Section (Vans to McCabe). He said as long as our design does not increase the baseflow and 10 yr 24 hr design storm water elevation heights from what is originally documented with DATCP it would likely be approved. He went over what was all need for a formal submittal of a “construction” project.  The two-stage ditch in Freedom District by the golf course is designed and ready for submittal for public hearing and DATCP approval.

9:00 – Public Hearing – Legal Drain Connection - Ultimate Fusion/Jeff Oswald, petitioner.  Center-Grand Chute Drainage District.  West Greenville Drive/County Road GV

The notice of public hearing was read.  Notices were sent to property owners on April 16, 2024 and published in the Appleton Post Crescent on April 19, 25 and May 2, 2024.

Discussion was held on the proposed berm location along the west and north of the property being within the 75 foot corridor which may impede future maintenance activities.  The developer/contractor will relocate the parking lot and berm and present a revised plan.  The Board will review the revisions on May 14.

It was also suggested the maintenance plan to include types of native plantings in infiltration area to help control spread of phragmites.

Van Asten moved, seconded by Nettekoven to close the Public Hearing at 9:58 a.m.  Roll call:   4 aye; 1 absent.  Motion carried.

Reports on Districts - Districts/Projects and work in progress reports

Kramer reported that on May 1 a meeting was held with representatives from Glacier Land RC & D to discuss phragmites and how we can work together in the removal of them and obtain available funding.  We can share information from inspections that can help them apply for grants.

Kramer had meeting with the DNR about performing maintenance on the legal drain along the Blackmor Trail.  Permits are required from the DNR.  Applications will be completed and submitted.  Hopefully a five-year permit can be issued.  The trail is a non-motorized trail and UTVs are not allowed to be used on the trail without prior permission of the County Parks and DNR for maintenance.

North Liberty District – The pump was re-installed on Hooyman Road in North Liberty and should be back up and running today.

OLD BUSINESS

- Duck Creek Annexation –Plans/profiles submitted to DATCP for review/approval on July 24, 2020 Center-Grand Chute District – 1-26-24 Chapman completed review of referenced specifications.. Need to schedule a meeting with Bart with Board to verify plans. (May 28)

- Big Ring Storage – As-builts received, slope of site drainage. New DPW Director at GC, making contact

- Center-Grand Chute Reassessment Study Update

4.      James VanCamp property – Property owner has made contact to meet

5.      Pierce Manufacturing – Center-Grand Chute District – Pending DATCP approval, no action from Grand Chute

6.      USDA Grant Application Status Report –  Phase 1 has been approved.  Working on the Feasibility Study.

7.      Freedom Drainage District – Extension of legal drain from County Road J to Farrell Road – Ditch design being evaluated by LCD for 2 stage ditch funding qualification; researching assessment steps  (see LCD Report above)

8.      Darin Tiedt – Crossroads Storage – Duck Creek District – Construction of storage units –DATCP approval received

4-30-24.

NEW BUSINESS

- Andy Parker – Duck Creek Drainage District – Request for variance to allow planting of trees within 75’ corridor setback. Mr, Parker was not present.  His letter stated:  “I would like to get a 30 foot variance for trees to be planted within the 75’ corridor.  We don’t have a huge lot and would like them planted for privacy and nature in our yard.  It would be greatly appreciated.”   His lot is 8.93 acres.  Mr. Parker has also planted crops to the top of the drainage ditch bank which is also in violation.  This legal drain was cleared of trees and dredged 2019 by the Drainage Board.

Van Asten moved, seconded by Van Eperen to deny the variance request.   3 Aye:  Kramer, Van Asten, Van Eperen;

1 Nay:  Nettekoven; 1 Absent:  Vander Heiden.   Motion carried.

- RFP – McCarthy Road to Casaloma Drive Tree Removal – Center-Grand Chute District – Review RFPs received and approve vendor.  Three quotes were received:  TreeO’s Tree Service - $38,397; Darrin Stingle Trucking & Excavating - $49,000; and L & L Clearing LLC - $47,000.  An on-site visit was held with all of the vendors on May 1 and require-ments were reviewed and the area was walked to familiarize vendors with the work required.  The area is through a residential area.   Nettekoven moved, seconded by VanAsten to accept L & L for $47,000, Option 1.  Roll call:  4 aye:  Kramer, Nettekoven, Van Eperen, Van Asten; Absent: Vander Heiden.  Motion carried.

Option 2 as submitted on L & L Clearning.  Needs more discussion as to what needs to be done for the legal drain clean out.   Place on June agenda.

- Stormwater Guidance Policy Revision – Discussion on addition of “net zero discharge over pre-developed discharge”

Discussion was held on how to add this or revise the current guidance to help improve the discharge of additional water to help eliminate flooding.  The county is also looking at the net zero discharge over pre-developed discharge.

- Request to combine two parcels for drainage district special assessments purposes located at North Casaloma Drive and Timbers Row, Parcels 101077002 and 101077000, Center Grand Chute Drainage District, David and Judy Van Eperen, petitioners.

Van Asten moved, seconded by Nettekoven to approve the request with the condition that at any time in the future if the parcel is sold to another owner or any structures are built on it, this exemption will be terminated and the minimum rate will be assessed.  Roll call:  3 aye:  Kramer, Van Asten, Nettekoven; 1 Abstain – Van Eperen; 1 Absent – Vander Heiden.  Motion carried.

Review of Invoices/Financial Report – Reports were reviewed through April, 2024.

Next regular meeting will be Tuesday, June 4, 2024 at 8:30 a.m. at the Town of Osborn.  The Board will be meeting on Tuesday, May 14, at 7:00 p. m. at the Town of Grand Chute with property owners between McCarthy Road and Casaloma Drive concerning the tree removal project.

Legal Drain Connection Applications Received:  West Hill Dental – Center-Grand Chute District

Adjournment - Van Asten moved, seconded by Van Eperen to adjourn at 10:33 a.m.

Respectfully submitted,

Nancy J. Christensen, Administrative Assistant