MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING & PUBLIC HEARING

JULY 5, 2023

MEMBERS PRESENT:  													Al Kramer, Greg Nettekoven, Jason Van Eperen, Mike Van Asten,

Gerald Vander Heiden

OTHERS PRESENT:  Justin Keen, Cedar Corporation; Al Timm, Town of Osborn; Mark Kortz, Town of Kaukauna; Eric Drazkowski, Excel Engineering; Ernie Schumacher, CR Storage; Jim Kortz; Bob Fox; John Schlimm; Dave Schlimm; Chris Pagels, Village of Greenville DPW; Harlan Volkman; J. Fred Husman;

The meeting was called to order at 8:30 a.m. by President Kramer at the Town of Osborn Town Hall.

REVIEW AND APPROVE MINUTES OF JUNE 6, 2023 MEETING

Van Asten moved, seconded by Vander Heiden to approve the minutes of June 6, 2023 as presented.  ROLL CALL:  5 aye.  Motion Carried

Public participation/comments – none

Land Conservation Department Report – Inspections have been completed of all the drainage districts and compiled reports should be available at the August meeting.

Reports on Districts - Districts/Projects and work in progress reports

Center-Grand Chute District – Big Ring Storage – As-builts received, slope of site drainage issue/no action

Duck Creek District - Need to finish cleanup work behind houses on Mielke Road.

LCD is doing work on washout on Meade Street.

Drive through on Rohm and Christensen needs to be dug out so not as steep.

Van Asten reported he had contact with Verhassel’s on McCabe/Bain project and they are ok with what was done in the hay field.

Center Valley District – Work will be proceeding on area by Richley’s on “A”/”S”.   Owner must be notified prior to work beginning.

Center-Grand Chute District -

Mike Hansel, 5245 W Edgewood Drive, needs to have work done on drain blow outs along road.  VanEperen and Kramer will do an on-site visit to see what needs to be done.

Washout on Mayflower Drive – Fox Valley Truck did construction by the ditch and should be responsible for the repair.  Kramer will contact Mark Aft to discuss what needs to be done.

Kramer reported he contacted L & L Clearing LLC who does clearing and spraying of ditches.  He will be in the area in a couple of weeks and will be stopping.  Kramer will get pricing and report back to the board.

9:00 A.M. - PUBLIC HEARING – Request for Legal Drain Connection to the Center-Grand Chute Drainage District – Owners:  Michael & Melissa Benton & Catherine Schlimm RV Living Trust; Developer:  Pacific Bells LLC.

The notice of public hearing was read by President Kramer.  The notice was published in the Appleton Post Crescent on June 12, 18, 29, 2023.  Owners were notified by mail on June 10, 2023.

Eric Drazkowski, Excel Engineering,	 presented an overview of the project.  The project includes construction of a new Taco Bell quick serve restaurant with a drive through on the existing two parcels being developed by Pacific Bells LLC.

Justin Keen, Cedar Corporation, reviewed his comments as submitted on June 30, 2023.  Copy placed on file.

Chris Pagels, Village of Greenville DPW, commented that a new type of filter in the sediment pond is being used.  Greenville will be doing more follow-up on this site.  Tentatively planned is entering this system into their GIS system to monitor the pumping process and when scheduled.  This will be included in the maintenance agreement with Village of Greenville.  Also, due to being in the Airport District standing water is not allowed.

Concern was discussed that the Board should be notified when maintenance is performed on the pond to assure the maintenance is being done.  This could be included in the maintenance agreement with Greenville.

Van Asten moved, seconded by Vander Heiden to close the public hearing at 9:22 a.m.  The public hearing will be held open until August 4, 2023 for additional written comments to be received.

OLD BUSINESS

- Duck Creek Annexation –Plans/profiles submitted to DATCP for review/approval on July 24, 2020 – meeting scheduled July 20 at 10:00 a.m.

- Center-Grand Chute Reassessment Study Update  - need to set up meeting with Greenville and Grand Chute

3.      James VanCamp property – Previous court decision – need to meet with owner

4.      Pierce Manufacturing – Center-Grand Chute District – Pending DATCP approval

5.      Hurkman Heights – legal drain connection to Vandenbroek District – DATCP approval received 6-13-23

6.      VSMC Leasing LLC – legal drain connection to Vandenbroek District – DATCP approval received 6-13-23

7.      Legacy Creekside Apts (Evergreen Apartments) legal drain connection– DATCP approval received 6-13-23

8.      Apple Valley Rock Solid Concrete – legal drain connection – DATCP approval received 6-13-23

9.	Legal drain connection request received from Open Gate Event Venue, Eric and Elizabeth Kositzke owners, Center Valley Drainage District – new construction – DATCP approval received 6-13-23

10.    Legal drain connection request received from Richard and Kristi Fox, owners, Freedom Drainage District – construction of a 6,000 sq foot addition to existing shed – DATCP approval received 6-13-23

11.    Legal drain connection request received from United Cooperative, owner, Center Valley Drainage District – new construction – Pending DATCP approval

12.    Legal drain connection - Central Land LLC – Vandenbroek District – DATCP pending/submitted 6-27-23

13.    USDA Grant Application Status Report – no activity reported

NEW BUSINESS

Annual meeting schedule – Christensen will set up meetings as proposed.

Freedom Drainage District - Extension of legal drain from County Road J to Farrell Road – DATCP confirming procedure that needs to be completed.  Christensen will contact the Board’s legal counsel for their guidance.

Review of Invoices/Financial Report – reports were reviewed.  Christensen reported invoices were sent for reimbursement costs for legal drain connections by owners

The next regular meeting will be held August 1, 2023 at 8:30 a.m. at the Town of Osborn Town Hall.

Van Eperen moved, seconded by Vander Heiden to adjourn at 9:34 a.m.

Respectfully submitted,

Nancy J. Christensen

Administrative Assistant