AGENDA

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

THURSDAY, NOVEMBER 7, 2024

at the TOWN OF OSBORN TOWN HALL, W3389 COUNTY ROAD EE, SEYMOUR

8:00 a.m.

Call meeting to order and attendance of members

Review and approve minutes of October 1 and 3, 2024 meeting

Public participation/comments –

Land Conservation Department Report

Reports on Districts - Districts/Projects and work in progress reports –

Large Construction Projects Center-Grand Chute – Enter Residence;  Duck Creek– Mader Residence; James Mahn    Residence

Amazon Storm Water Pond Expansion – Center-Grand Chute District

9:00 a.m. – Public Hearing – Connection to the Freedom District legal drain for the proposed Fox Meadows Subdivision

OLD BUSINES

- Duck Creek Annexation –Plans/profiles submitted to DATCP for review/approval on July 24, 2020 Center-Grand Chute District –  DATCP approval received 8-1-24; Public Hearing scheduled Sept 25; Board approval required

- Big Ring Storage – As-builts received, slope of site drainage

- Center-Grand Chute Reassessment Study Update

4.      James VanCamp property – Property owner’s Attorney contacted Kramer to discuss issues

5.      USDA Grant Application Status Report – NRCS/DATCP is reviewing data they have received which will take

Paper work has been submitted to Washington for review

6.      Freedom Drainage District – Extension of legal drain from County Road J to Farrell Road – Ditch design being completed by LCD; public hearing held October 3

7.      Andy Parker – Duck Creek Drainage District – Request for variance to allow planting of trees within 75’ corridor         setback – variance denied 5-7-24.  Owner has until 11-30-24 to remove trees.

8.      Freedom Drainage District – Changes or modifications to a formally established cross-section, grade profile or alignment of a district drain, Lateral 3, north of Greiner Road, west of State Rd 55 and east of State Rd 55, south of Co Road UU in the Town of Freedom.  Public Hearing held June 4 – Board & DATCP approval pending, submitted 7-26-24 –archeological study approved, Oneida Tribe response needed, bids have been released.

9.       Request for variance of corridor setback – Vandenbroek Drainage District – 1439 Haen Drive, Matthew and Alexa Wild – Requesting a setback of 25 feet to place a chain link fence. Review revised site plan

10.     Correction to the Center Valley Drainage District Map and revised plan specifications for Lateral 1 – Public Hearing held September 3, 2024.  Held open until October 3 for written comments.  Review comments/Board action

11.     Request for variance of corridor setback – Center-Grand Chute District – Edgewood Drive, Nate Heyn – Requesting a variance to the setback for placement of a building

NEW BUSINESS

1.	Reserve on Arbor Way Development, City of Kaukauna, Vandenbroek Drainage District.  The site discharges to regional storm water management facilities owned and maintained by the City of Kaukauna.

2.       Storage Shed rental/UTV – trailer

Review of Invoices/Financial Report –

Schedule next regular meeting date Tues, December 3, 2024 at 8:00 a.m. at the Town of Osborn

Legal Drain Connection Applications Received:

Adjournment

Al Kramer, Jr., President