-MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

TUESDAY, DECEMBER 3, 2024

MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

THURSDAY, NOVEMBER 7, 2024

The meeting was called to order by President Kramer at 8:00 a.m.

Members present: 	Kramer, Nettekoven, Van Eperen, Van Asten, Vander Heiden

Others Present:	Nancy Christensen, Administrative Assistant; Judge Mark McGinnis;, Judge Mark Schroeder; Greg Baneck, Land Conservation Department; Justin Keen, Cedar Corporation; Al Timm, Town of Osborn; Bob Fox; Mark Kortz; Chris Pagel, Village of Greenville DPW; Dean Rodgers; Ryan Carlson

Review and approval of the minutes November 7, 2024 meeting.  Van Asten moved, seconded by Vander Heiden to approve the minutes of November 7, 2024 as presented.  Roll call:  5 aye.  Motion carried.

The Board discussed future structure of the Board membership with Judge McGinnis.  Judge McGinnis introduced Judge Schroeder and informed the Board he would be transitioning his Drainage Board responsibilities to him over the next year.

Public participation/comments – Mark Kortz thanked the Board for the work completed to-date in the area of the newly annexed area in Freedom.  He realizes there is more work to be done but what has been done has been noted and is greatly appreciated.  He is concerned about future development and would like to see more be annexed into the district.

Land Conservation Department Report

Greg Baneck reported that the plans for the John Schmidt property revisions are completed.  Sage is working on the Freedom annexation plan.  They are contacting DATCP as to what they are requiring for the hydrology study. If a partial two-stage ditch design is used there is funding available, regular slope side ditch design no funding would be available.  Discussion was held on 2-stage ditch design vs a regular slope ditch design.  Baneck stated the whole length of ditch would not be a 2 stage ditch, only areas where warranted i.e. on outside bends.

Reports on Districts - Districts/Projects and work in progress reports –

Freedom District - Brush and tree cutting in the annexed area can proceed

North Liberty – pump needs to be replaced.  Schumacher welding performs the same work as the previous vendor that did the Mack Road pump.  Cost is estimated at $25,000.  They will rebuild pump with our motor.  PJ Kortens would do the control panel, no cost estimate at this time.  The ditch clean out on VandeLoo’s will have to be put on hold for 2025.  Currently there are funds available in the 2024 budget for the pump.  The Board agreed to proceed with pulling the current pump and getting the new pump ordered so it can be installed by spring.  Ryan Carlson was in attendance and will work with the Board on the replacement.

Buffer Violations were reviewed as to contacts made:

Matt Wickman – alfalfa fields now, owner was reminded to keep 20 foot buffer

ARBB – the property renter called, said he will establish the 20 foot corridor, was not communicated to him it was required

North Liberty NEC property – owner put rocks & debris in corridor thought it was neighbors coming on property, will remove the debris

Schabo Property – area is by woods, may be cleared up when area is tree cut – Jason will follow up with owner

Gary Kortz – planted right to the ditch with corn, now it’s hay – Mike will follow up

Neighborhood – Mike said corridor is fixed

VandeHey – Mike will follow up

Mooren –on Mielke Road, owner wants to meet on site, Kramer is setting up meeting

Mullen Road – debris removed from ditch and culvert, adjoining area property owner is suspected of placing items near ditch

Del Rose/Pearl Essence – Jason will follow up

PP/Jochman – Al and Greg will follow up

OLD BUSINES

- Big Ring Storage – As-builts received, slope of site drainage – Kramer/Van Eperen will follow up

- Center-Grand Chute Reassessment Study Update

3.      James VanCamp property – Property owner’s Attorney contacted Kramer to discuss issues – Kramer will follow up

4.      USDA Grant Application Status Report – NRCS/DATCP is reviewing data they have received which will take

Paper work has been submitted to Washington for review – nothing new to report – 90 page report is complete

5.      Freedom Drainage District – Extension of legal drain from County Road J to Farrell Road – Ditch design being completed by LCD; public hearing held October 3.   Van Asten moved, seconded by Van Epren to proceed with a partial 2 stage ditch design ASAP.   Roll call:  4 aye – Kramer, Van Eperen, Van Asten, Vander Heiden; 1 nay - Nettekoven.  Motion carried.

6.      Andy Parker – Duck Creek Drainage District – Request for variance to allow planting of trees within 75’ corridor         setback – variance denied 5-7-24.  Owner has until 11-30-24 to remove trees.  Nettekoven and Van Asten did a site visit of the property.  The first row of trees were moved. 2nd row of trees are sparse.  There is an approximate 35 foot cleared corridor.  VanAsten moved, seconded by VanderHeiden that no trees be added to the existing established line of planted trees and the 75’ corridor be established.  Roll call:  5 aye.  Motion carried.

7.       Freedom Drainage District – Changes or modifications to a formally established cross-section, grade profile or alignment of a district drain, Lateral 3, north of Greiner Road, west of State Rd 55 and east of State Rd 55, south of Co Road UU in the Town of Freedom.  Public Hearing held June 4 – Board & DATCP approval pending, submitted 7-26-24 –archeological study approved, Oneida Tribe response needed.  Hintz Excavating received bid.  EPA is requiring another plan be submitted for the grant qualification.  LCD is currently working on the plan.

8.       Center Valley Drainage District - Correction to the Center Valley Drainage District Map and revised plan specifications for Lateral 1 – Public Hearing held Sept 3, 2024.  Forwarded to DATCP for review/approval 11/24/24

9.       Freedom Drainage District - Connection to the legal drain for the proposed Fox Meadows Subdivision – Public Hearing held November 7, 2024.  Forwarded to DATCP for review/approval 11/24/24

10.     Storage Shed rental/UTV – trailer   LCD will store the trailer and UTV at the Freedom Storage unit.  They may use the trailer and UTV for the use of storage.  LCD will provide normal maintenance of the UTV.  This will be reviewed in one year.  VanAsten moved, seconded by VanderHeiden to approve the storage/use arrangement as previously stated.  Roll call:  5 aye.  Motion carried.

NEW BUSINESS

1.       Amazon Storm Water Pond Expansion – Center-Grand Chute District  - Village of Greenville is expanding the current storm water pond by Amazon across from County Rd CB.  The current discharge rate is 60 cfs will go down to 43 cfs and will assist in phosphorus reduction.  The plan is in final design and construction will tentatively happen this winter.  Van Asten moved, seconded by Nettekoven to approve.   Roll call: 5 aye.  Motion carried,

2.       Dean Rodgers – 3825 N Cobble Creek Drive – Center-Grand Chute District – Requesting a variance to the required 75’ corridor setback to replace trees that were removed.   Nettekoven moved seconded by Van Asten to approve a variance of 25’ from the top of ditch bank to plant 5 trees and the existing sprinkler system may remain but the owner is responsible for any damages/repairs caused during maintenance to the sprinkler system.  Roll call: 5 aye.  Motion carried.

Review of Invoices/Financial Report – The November, 2024 Financial Report was reviewed.

The next regular meeting will be Tuesday, January 7, 2024 at 8:30 a.m. at the Town of Osborn

Van Asten moved, seconded by Nettekoven to adjourn at 10:05 a.m.

Respectfully submitted,

Nancy J. Christensen

Administrative Assistant