MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

WEDNESDAY, AUGUST 20, 2025

MEMBERS PRESENT:		Al Kramer, Greg Nettekoven, Jason Van Eperen, Mike Van Asten

MEMBER ABSENT:		Gerald Vander Heiden

OTHERS PRESENT:	Nancy Christensen, Administrative Assistant; Sarah Kussow, Sage Tanck, Land Conservation Department; Lucas Velleima; Jim Kortz; Greg and Mary Fox; Gary Fox; Rich Fox; Marshal Noeller

The meeting was called to order by President Kramer at 8:00 a.m. on site at W1414 Greiner Road, Freedom.

Marshal Noeller – W3983 Krueger Road - Review/approval of tile connection to existing tile line.

Kramer reported County Zoning had reviewed the proposed work being completed and had no concerns.  Connecting the 6” line into the existing tile line.  There is hydraulic soils but that would be a DNR issue.  There will be a pond put in which should help with the existing water issues and should not create more water back up.  There are no more acres being added to the tile going to the legal drain.  Van Asten moved, seconded by Nettekoven to approve the connection into the existing tile line as proposed.  Roll call:  3 aye; 2 absent. (Van Eperen arrived after the vote)  Motion carried.

Fox Tree Removal Project – Review scope of project.  Currently there is no corridor through the legal ditch in this area.  To be in compliance with State Statute 88, a minimum 20 foot corridor on both sides of the legal drain must be established.  Grant funding is available for this project but the work must be completed by the March, 2026.  Priority of this project is to establish the corridor.  The first part will be the corridor then to correct the erosion problem areas, shaping, seeding, and then placing toe wood and possibly some rock will be placed.  If any property owner wants the wood, it can be set off of the corridor but we need to know that ahead of time.  If property owners do not want the wood, the wood will be ground on site and placed within the corridor.  The vendor will be limited to the corridor unless work requires them to a larger area.  Everything will be ground flush with the ground.  The dredging spoils, if possible, will be placed within the corridor.  Owners were concerned that there are a lot of stones in the ditch and does not want it spread on their land.  If an area needs a crossing, it will be looked at and a culvert may be placed.  The corridors will be planted with native seed after the work is completed.

Due to the grant funding and cost, the project will be required to be bid.

Smaller trees within the corridor will need to be removed by the owners prior to the beginning of the tree removal, which would be start tentatively mid-October.

Nettekoven moved, seconded by Van Eperen to adjourn at 8:46 a.m.

Respectfully submitted,

Nancy J. Christensen

Administrative Assistant