MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

TUESDAY, SEPTEMBER 2, 2025

The meeting was called to order by President Kramer at 8:30 a.m.

Members present: 	Kramer, Nettekoven, Van Eperen, Van Asten, Vander Heiden

Others Present:	Nancy Christensen, Administrative Assistant; Greg Baneck, Land Conservation Department; Justin Keen, Cedar Corporation; Mark Schroeder, Branch 7, Outagamie County Circuit Court; Al Timm; Brad Johnson; J. F. Husman; Al Krause

Review and approve minutes of August 5, 2025 meeting –

Nettekoven moved, seconded by Vander Asten to approve the minutes of August 5, 2025 as presented.  Roll call:  5 aye.  Motion carried.

Vander Asten moved, seconded by Nettekoven to approve the minutes of August 20, 2025 as presented.  Roll call:  4 aye, 1 abstain.  Motion carried.

Public participation/comments – none

Land Conservation Department (LCD) Report

Greg Baneck, LCD, reported the Freedom annexation legal drain design is being reviewed by Jeremy.  The Volkman/Stephani, Duck Creek Lateral 4 extension has been reviewed, revisions are being made and will be ready to be submitted to DATCP for their review.

Annual Reports were printed for the six districts that have been completed; Center Valley and Black Creek/Bovina were not completed.  These will be added to the report when they are done.  LCD staff plan on trying to fly the department drone over the legal drains for inspections on a trial run and see how it would work.

Reports on Districts - Districts/Projects and work in progress reports –

Oneida-Hobart District - McCabe Road to Van’s Road cleanout –Baneck will meet with Wes and Jim from Tribe as part of the project is on tribal land to get permit process started.

McCabe Road upstream to Section Line Road cleanout – Baneck will meet with Wes and Jim from Tribe as part of the project is on tribal land to get permit process started.

Neighborhood Feed expansion – This project was referred by County Zoning.  Justin Keen reviewed the proposed and reported the feed lots drains to an existing pond not to drainage ditch and the site would not need a formal review

Duck Creek - John Schmidt –– tile line - Jim P reached out to Schmidt about locating tile line to get elevation.  Schmidt doesn’t want ditch.  Need to know tile elevations in order to know how to proceed.  Need to know at top, middle and bottom.  The Board agreed without this information no decision can be made how to proceed.  A tile “mouse” locator could be used to trace the line with minimal disturbance to the area.  The Board will proceed with getting a contractor to locate the tile.

Bob Christensen/Keith Rohm – crossing issues, water is backing up from blockage in Burma Swamp

Lateral 4 & 5/ -Volkman & Stephani Properties correction – Public Hearing held Sept, 2024 – Final Design

Gene Grundy – removal of posts in legal drain – Mr. Grundy was notified in January, 2025 the posts were in violation and he needed to advise the Board of his plan.  Communication has been sparse and no documentation has been received of this plans.  Van Asten moved, seconded by Nettekoven to remove structures from legal drain and corridor.  Roll call:   5 aye.  Motion carried.

Freedom District – Fox Property tree removal/drain clean out – The drain design is being finalized and will be let for price quotes as the grant funds require through LCD.  The draft of the tree RFP was reviewed.  The Drainage Board will be responsible for 30% of the project towards the grant funding project.  The DB will solicit RFPs for the tree removal as they are required to do for projects over $25,000.

Vandenbroek District – Jeff Van Asten requested permission to place a culvert within the corridor on this property.  He has a driveway on Evergreen Drive but needs a culvert in the field by low spot within corridor to get access to the other field.  This would be at his expense and responsibility.  Nettekoven moved, seconded Van Asten to allow Jeff Van Asten to work in the corridor and place a culvert pipe.    Roll call:  5 aye.  Motion carried.

US 41 Project – culvert under 41- Justin has not had contact with DOT.  But will reach out to them.

.

Lowney’s – CC tree removal – they will meet in November to remove the trees

Mowing ditches – how can we get ditches mowed?  Owners mow? Hire out? Reimbursement to property owner?  Agricultural/Industrial areas not intended for residential areas.  Costs savings with spraying and brush maintenance

OLD BUSINES

- Center-Grand Chute Reassessment Study Update

2.      James VanCamp property – Property owner’s Attorney contacted Kramer to discuss issues – no contact

3.      USDA Grant Application Status Report – NRCS/DATCP is reviewing data they have received which will take

Paper work has been submitted to Washington for review – nothing new to report

4.      Freedom Drainage District – Annexation of legal drain from County Road J to Farrell Road – Ditch design being completed by LCD; public hearing held October 3, 2024.  Plan design in final review with LCD,

NEW BUSINESS

1.       Annual meetings – The reports were provided.  The buffer violations were discussed.  Additional violations were added and more were suggested to be checked.

Review of Invoices/Financial Report – The financial reports were reviewed.

The next regular meeting will be Tuesday, October 7, 2025 at 8:30 a.m. at the Town of Osborn.

Nettekoven moved, seconded by VanEperen to adjourn at 9:28 a.m.

Respectfully submitted,

Nancy J. Christensen

Administrative Assistant