MINUTES

OUTAGAMIE COUNTY DRAINAGE BOARD MEETING

TUESDAY, OCTOBER 7, 2025

The meeting was called to order by President Kramer at 8:00 a.m.

Members present: 	Kramer, Nettekoven, Van Eperen, Van Asten, Vander Heiden

Others Present:	Nancy Christensen, Administrative Assistant; Greg Baneck, Land Conservation Department; Justin Keen, Cedar Corporation; Mark Schroeder, Branch 7, Outagamie County Circuit Court; Al Timm; Brad Johnson; John Neumeier, City of Kaukauna DPW; Bob Fox; Scott Ebel, WI DOT; Alex Zwert, Strand Associates; Harlan Volkman

Adjourn into Closed Session - Motion to convene into Closed Session per WI State Statute 19.85(1)(g)

Conferring with legal counsel for the governmental body who is rendering oral or written advice

concerning strategy to be adopted by the body with respect to litigation in which it is or likely to

become involved.   Jerry/Mike

Vander Heiden moved, seconded by Van Asten to convene into Closed Session at 8:03 a.m.  Roll call:  5 Aye:  Kramer, Nettekoven, Van Eperen, Van Asten, Vander Heiden  Motion carried.

Vander Heiden moved, seconded by Nettekoven to re-convene into Open Session at 8:27 a.m.  Roll call:  5 Aye:  Kramer, Nettekoven, Van Eperen, Van Asten, Vander Heiden.  Motion carried.

Review and approve minutes of September 2, 2025

Vander Heiden requested two corrections under Review and approve minutes of August 5, 2025 meeting – Vander Asten should be Van Asten in the first and second motions.  So corrected.  Van Asten moved, seconded by Nettekoven to approve the minutes as corrected.  Roll call:  5 aye.  Motion carried.

Public participation/comments –

Land Conservation Department Report

Reports on Districts - Districts/Projects and work in progress reports –

Oneida-Hobart District -–  McCabe Road upstream to Section Line Road – Banek stated the Tribe is ok with proceeding.  He will meet with them to secure the permits.

Duck Creek - John Schmidt –– tile line – line was crushed, those sections were repaired.  It was suggested a new 12” solid tile needs to be installed with hicken bottom fittings.  There is a waterway/swale so if water comes up it should flow.  Clear stone should be placed around the risers.  Include a stable crossing with a double wall pipe.  After it is installed, if a damaged pipe is found, the owner is responsible for the repair.  Need to run probe up to Harland’s to make sure pipe is ok.  Also take elevations up by “S” to see if the ditch needs to be cleaned out.  Pricing needs to be compiled for the November meeting.  Van Asten moved, seconded by Nettekoven, to install a solid 12” pipe and to clean out the legal drain from “S” to Schmidt/Paltzer’s property line.  Roll call:  5 aye.  Motion carried.

Bob Christensen/Keith Rohm – crossing issues, water back up from Burma Swamp issues.  Kramer and VanderHeiden did an on-site.  It is suggested to install a 24” pipe with crushed stone as a temporary fix.  VanderHeiden moved, seconded by Van Asten to install a temporary modified crossing.  Roll call:  5 aye.  Motion carried.

Lateral 4/ Stephani Property ditch extension work/paper –  Work has been completed, need as built plans.

Freedom District – Fox Property tree removal/drain clean out – design review, tree removal bid results/approval

Van Asten moved, seconded by Vander Heiden to approve L & L Clearing for a quote of $60,920.  Roll call:  5 aye.  Motion carried.

Vandenbroek District -  US 41 Project – culvert under 41 – Representatives from WI DOT with presentation of proposed project – Scott Ebel, WIDOT and Alex Zwart, Strand Associates, presented an overview of the culvert reversion being proposed within the drainage district and in the legal drain under the US 41 project.  Additional highway impervious areas will be flowing into the drainage district.  The original culvert was a 54” equivalent; in 2008 the pipe was lined with a 30” pipe.  Upstream from there are duel 54” concrete pipes.  Currently being proposed are twin 54” pipes under US 41.  The models were re-ran.  What was found was smaller events were handled well, larger events created larger peak flows.  The Evergreen and 55 crossings were also looked at and those crossings are sized correctly, 6’ x 12’ culverts.  McMahon’s model, created in 2003, was updated and used.  54” pipes would not create a pinch point at the 41 Highway for flow.  Kramer asked is the amount of flow increasing to the west or is it going to the pond?  Ebel stated Little Chute is allowing more water to the industrial pond than what is going there today from the north ditch. Less volume is going west getting into the north ditch.  Discussion was held on the bridges downstream.

The plan will need to go to DATCP for approval.  The WI DOT will need to complete the application and submit the fee.  A public hearing needs to be held, the entire process takes 60-90 days on the average for approval.  Christensen will forward the application and information to Ebel and Zwart.

OLD BUSINES

- Center-Grand Chute Reassessment Study Update

2.      James VanCamp property – Property owner’s Attorney contacted Kramer to discuss issues

3.      USDA Grant Application Status Report – NRCS/DATCP is reviewing data they have received which will take

Paper work has been submitted to Washington for review   - 10/7/25 nothing new, Rep Weid’s office is tracking

4.      Freedom Drainage District – Annexation of legal drain from County Road J to Farrell Road – Ditch design being completed by LCD; public hearing held October 3.  Plan design proposal from LCD.  Hydrology Calculation Report completed, ready to submit to DATCP

5.      Oneida Tribe Contract – Board had discussion with legal counsel, correspondence to follow

6.      District Inspections – Corridor Violations   The violation listings was up-dated with the Haen Drive properties and others.     Van Eperen moved, seconded by Van Asten that letters be sent to the property owners on Haen Drive stating that items in violation within the corridor easement be removed by April 1, 2026.  If not removed, the Board will clear items from the corridor and charges will be assessed to the property owners.  Roll call:  5 aye.  Motion carried.

NEW BUSINESS

1.       Annual meetings – Review reports; approve special assessment rates for 2025 payable in 2026

District	        Per/acre	Min/15 acres or less   Motion/Second	              Roll call

755 Duck Creek 		$5.00	$75.00		         Van Asten/Vander Heiden   5 aye/Motion carried

756 Vandenbroek		$2.00	$30.00		         Vander Heiden/Van Asten   5 aye/Motion carried

757 Center Grand Chute		$4.00	$60.00		         Van Asten/Van Eperen         5 aye/Motion carried

758 Bovina Black Creek	$8.00	$120.00		         Nettekoven/Vander Heiden  5 aye/Motion carried

759 Freedom			$2.00	$30.00		         Van Asten/Van Eperen         5 aye/Motion carried

760 North Liberty		$5.00	$75.00		         Vander Heiden/Van Eperen  5 aye/Motion carried

762 Center Valley		$10.00	$150.00		         Vander Heiden/Van Eperen  4 aye/1 abstain (Kramer) MC

763 Oneida Hobart		$4.00	$60.00		         Van Asten/Nettekoven          5 aye/Motion carried

Van Asten moved, seconded by Vander Heiden to change the start time of the annual meetings to 6:00 p.m.  Roll call:  5 aye.  Motion carried,

Review of Invoices/Financial Report – The Financial report was reviewed.  Board members should bring projects and costs for 2025-2026 to the November meeting to discuss for budget purposes.

The next regular meeting will be Tuesday, November 4, 2025 at 8:30 a.m. at the Town of Osborn

Legal Drain Connection Applications Received:  none

Van Asten moved, seconded by Vander Heiden to adjourn at 10:37 a.m.  Motion carried.

Respectfully submitted,

Nancy J. Christensen

Administrative Assistant